Grimsby to Walpole

Section 51 Advice Log

Version: 06 November 2025

There is a statutory duty under 'section 51 (s51) of the Planning Act 2008' for The Planning Inspectorate to record the advice that it gives in relation to an application or potential application, and to make this publicly available.

This document comprises a record of the advice that has been provided by The Planning Inspectorate to the applicant (National Grid Electricity Transmission) and their consultants during the pre-application stage. It will be updated by The Planning Inspectorate after every interaction with the applicant during which s51 has been provided. The applicant will always be given the opportunity to comment on The Planning Inspectorate’s draft record of advice before it is published.

The applicant will use this advice log as the basis for demonstrating regard to s51 advice within the application.

| Project name s51 Advice Log - Index |  |
| --- | --- |
| Date of meeting | Meeting overview |
| 7 May 2025 | Topics discussed: - General update on the progress of the project - Feedback from the Non-Statutory Consultation - Programme Document - Statutory Consultation |
| 06 November 2025 | Pre-application Prospectus Update |

| Grimsby to Walpole - s51 Advice Library |  |
| --- | --- |
| Topic | 7 May 2025 |
| Programme Document | The inspectorate advised the applicant to include more specific dates in its Programme Document for the expected timeline as opposed to the current format of quarters, with at the very least the submission date being given a specific month for more accurate resource planning. The inspectorate explained further that the Programme Document should be updated and reviewed when any new issues are identified or when changes to expected dates arise for example. |
| Project visualisation material | The inspectorate reminded the applicant to be aware of any project visualisation material that are being used throughout the consultation period and its usability throughout the entire application process. |
| Connection agreements | The inspectorate queried if information on the connection agreements to the proposed substations could be provided, in the form of simplified plans and maps if such a thing were publicly available. |

| Grimsby to Walpole - s51 Advice Library |  |
| --- | --- |
| Topic | 6 November 2025 |
| Pre-application Prospectus Update | The Inspectorate has advised that, following a 6-month review of our services, our Pre-application Prospectus has been updated: 2024 Pre-application Prospectus. The update log at the bottom of the page summarises the changes and clarifications that have been applied. Applicants with a live project at the pre-application stage of the process, please familiarise yourself with the update and consider how it might affect your pre-application programme and interaction with our services. Please note in particular: - the establishment of land and rights negotiations tracking as a primary service feature – this means it is now expected for all applicants to develop and share a land and right negotiations tracker in 1 of 2 available templates, irrespective of the service tier they have subscribed to - clarified expectations of applicants when preparing to interact with the Inspectorate at meetings – including clarified rights for the Inspectorate to delay or refuse service where pre-meeting expectations are not upheld e.g. an updated programme document or 9 issues tracker is not provided, on time, to inform a meeting agenda. |